BusiCity Implementation Plan

Hackathon Sprint — Final 12 Hours

Oliver (MVP + caching) | Ryan (ML pipeline) | Parallel tracks

# Project Context

BusiCity is a commercial real estate intelligence tool for Manhattan. A prospective business owner clicks a property listing on a map and receives AI-powered recommendations on what type of business the neighborhood needs. The app analyzes nearby business density, reviews, foot traffic, and survivability data to rank business categories by opportunity.

## Tech Stack

- Frontend: Next.js — full-screen Google Maps with slide-over detail panel, AdvancedMarker pins, placeholder recommendations component

- Backend: Python FastAPI — recommendation endpoint not yet built (Phase 1)

- Database: Supabase (PostgreSQL) — tables: properties, property_images, recommendations

- LLM: Anthropic Claude API for synthesizing analysis into recommendations

- Analysis libraries: RestaurantAnalysis (Google Places + Yelp/SerpAPI), RetailAnalysis (Google Places only), FootTraffic (NYC pedestrian GeoJSON via GeoPandas). These are teammate-built, imported via sys.path.insert.

## What Exists Now

- ~7 seeded Manhattan properties in Supabase with lat/lng

- properties table has text columns: restaurant_analysis, retail_analysis, foot_traffic_analysis (some pre-populated via backfill-analysis.py)

- recommendations table with foot_traffic JSONB and estimated_annual_revenue NUMERIC columns

- Analysis functions return text summaries (ranked lists). Raw intermediate data is discarded after scoring.

- backfill-analysis.py: CLI script that calls analysis functions and patches properties table. Supports --types and --force flags.

## Key Constraint

Restaurant and retail scores are on different scales (restaurant uses Yelp enrichment, retail uses Google-only formula). They must remain separate ranked lists. Do not combine or compare scores across these two pipelines.

# Overview

This document is the implementation guide for the final 12-hour sprint. It defines phases in dependency order, the shared data interface between Oliver and Ryan, and what to verify before moving on. Each phase is designed to be implementable via AI-assisted coding (Cursor/Claude agents).

Architecture change: Add a neighborhood_scan JSONB column to properties that caches raw Google Places + Yelp scan results + NYC Open Data business age + foot traffic. All scoring and ML pipelines read from this cache instead of calling APIs directly. This is the only schema change.

Yelp/SerpAPI budget note: enrich_and_rank() makes up to 30 SerpAPI calls per property (2 per top-15 category). Cache Yelp results keyed on top_place_id within the JSONB. Before calling SerpAPI, check if that business was already analyzed for another property. Manhattan properties share overlapping radii.

## Target Pipeline

Step 1: Google Places scan → store raw results in neighborhood_scan JSONB (expensive, do once)

Step 2: Yelp enrichment + NYC Open Data business age + foot traffic → cache in same JSONB

Step 3: Opportunity scoring reads from cache (free, re-runnable, math unchanged)

Step 4: ML survivability reads from cache (everything pre-populated, no external calls)

Step 5: LLM synthesizes opportunity scores + survivability + foot traffic → final recommendation

# Phase 0: Unblock Ryan (30 min)

Do this FIRST so Ryan can start his ML pipeline in parallel. The data interface (ml_interface.py) defines dataclasses for inputs/outputs between Oliver's caching layer and Ryan's ML model. Ryan codes against mock data while Oliver builds the real data pipeline.

## 0A. Send the shared data interface

File: ml_interface.py (already generated). Contains dataclasses for PropertyMLInput, PropertyMLOutput, and a mock_ml_input() function with realistic Manhattan data. get_ml_input() currently returns mock data; Oliver replaces internals later.

## 0B. Generate the static category mapping

Feed both category lists (Google Places types + survival dataset categories) to Claude in a single prompt. Output: a Python dict GPLACES_TO_SURVIVAL mapping each of the ~65 Google Places categories to the nearest survival dataset bucket. This is many-to-one (e.g., italian_restaurant, french_restaurant, greek_restaurant all map to full_service_restaurant). Hardcode the result.

## 0C. Clarify two questions for Ryan

- Does he need per-business foot traffic, or just the property's? (Determines whether Oliver adds places.location to Google FieldMask and runs geospatial lookups per business.)

- Does he need the full businesses list per category, or just aggregate stats (count, avg_rating, top_rating, top_review_count)? (Determines how much raw data gets cached.)

### Verify before moving on:

- Ryan has ml_interface.py and can call mock_ml_input()

- Category mapping dict exists as a Python file

- Ryan has answered both questions

# Phase 1: MVP — Recommendations Flow (Priority)

Get the core product working end-to-end with existing analysis data. No caching layer yet — this uses the text summaries already in the DB. This is the demo-able MVP: user clicks a property pin, sees AI recommendations. Everything else is enhancement.

### Codebase context for agent:

- Existing data: properties table already has restaurant_analysis, retail_analysis, foot_traffic_analysis as TEXT columns, pre-populated by backfill-analysis.py for some properties.

- Frontend: Next.js app with Google Maps. Slide-over panel has a placeholder recommendations component that renders when a pin is clicked. Wire it to fetch from the new FastAPI endpoint.

- Backend: FastAPI app exists but the /api/recommendations/{property_id} endpoint does not. Create it. Use Anthropic SDK to call Claude with the three text analysis summaries as context.

## 1A. FastAPI /api/recommendations/{property_id} endpoint

- Read property row + its restaurant_analysis, retail_analysis, foot_traffic_analysis text columns from Supabase

- If any analysis column is NULL, return partial data (do not trigger analysis at request time)

- Assemble an LLM prompt: property metadata + three text summaries → Claude API call

- Return structured JSON: ranked business type recommendations with reasoning

- Write result to recommendations table

## 1B. Display recommendations in the frontend

- The recommendations component in the slide-over panel is already structurally ready (placeholder)

- Wire it to call the FastAPI endpoint when a property pin is selected

- Render the ranked recommendations with scores and reasoning

## 1C. Polish the reasoning flow

- Iterate on the LLM prompt to produce clean, presentation-ready output

- Include opportunity scores, pain points, and market gap signals in the prompt context

- Format output for both the UI and the recommendations table

### Verify before moving on:

- Clicking a property pin shows AI-generated recommendations in the panel

- Recommendations table has rows for at least one property

- LLM output includes ranked business types with reasoning

# Phase 2: Caching Layer (1.5–2 hrs)

The current analysis functions (get_restaurant_analysis, get_retail_analysis) fetch raw data from Google/Yelp, compute scores, and return a text string. The raw data is discarded. The ML pipeline needs that raw data (counts, ratings, business ages). This phase adds a JSONB cache that stores everything once so both the scoring pipeline and the ML pipeline can read from it without re-fetching.

### Codebase context for agent:

- RestaurantAnalysis/__init__.py: get_restaurant_analysis(lat, lng) calls scrape_area() → opportunity_score() → enrich_and_rank(). scrape_area() returns a dict per category + total unique count. enrich_and_rank() adds Yelp data via SerpAPI (expensive). The raw dict from scrape_area() is what we need to cache.

- RetailAnalysis/__init__.py: get_retail_analysis(lat, lng) calls search_nearby_retail() per category, then calculate_hub_aware_opportunity(). The raw place objects per category are what we cache.

- FootTraffic/__init__.py + pckl.py: get_foot_traffic_analysis(lat, lng) returns formatted text. pckl.get_traffic_by_coords() returns a DataFrame with numeric pedestrian counts. Cache the numbers, generate text at read time.

- backfill-analysis.py: Existing CLI that iterates properties and patches Supabase. Extend this to also populate the new neighborhood_scan JSONB column.

## 2A. Schema change

Add neighborhood_scan JSONB column to properties table in Supabase.

JSONB structure:

{ "restaurant": { "italian_restaurant": { "count": 5, "top_place": "...", "top_place_id": "ChIJ...", "top_place_address": "...", "top_rating": 4.3, "avg_rating": 3.9, "top_review_count": 230, "avg_business_age_years": 8.3, "yelp_analysis": { "complaint_rate": 0.12, "wait_rate": 0.08, "yelp_rating": 4.0 } }, "acai_shop": { "count": 0, "top_place": null } }, "retail": { ... }, "foot_traffic": { "weekday_am": 1200, ... }, "total_unique_businesses": 47, "scanned_at": "..." }

Key: Zero-count categories are explicitly stored (count: 0). Foot traffic stored as numbers, not text. Yelp analysis nested per-category. Business age (avg_business_age_years) from NYC Open Data, null for zero-count categories.

## 2B. Modify backfill script — Phase 1: Scan + Cache

- New mode: backfill scans raw Google Places data + Yelp enrichment into neighborhood_scan JSONB

- Before calling SerpAPI for Yelp: check if top_place_id already has yelp_analysis in any property's JSONB. Skip if found.

- Store foot traffic as numeric values in the same JSONB

- This is the expensive step. Run once per property.

## 2C. Query NYC Open Data for business age

Google Places does NOT have business opening dates. Use two free NYC Open Data datasets (Socrata API, no key required):

- Restaurants: DOHMH Restaurant Inspection Results (43nn-pn8j). Earliest inspection_date per CAMIS ≈ business age. Endpoint: https://data.cityofnewyork.us/resource/43nn-pn8j.json

- Retail/other: DCWP Issued Licenses (w7w3-xahh). Initial Issuance Date = when license was granted. Has lat/lng and business category.

- Query by location, compute avg_business_age_years per category, store in neighborhood_scan JSONB alongside the Google/Yelp data.

- For zero-count categories: leave avg_business_age_years as null. Ryan's model uses historical survival rate only for these.

## 2D. Modify analysis functions to read from cache

- get_restaurant_analysis() and get_retail_analysis(): if neighborhood_scan JSONB is populated, read from it instead of calling Google/Yelp APIs

- Scoring math stays identical — just changing the data source

- Fall back to API calls if cache is empty (backward compatible)

## 2E. Wire get_ml_input() to read from cache

- Replace the mock return in get_ml_input() with real DB reads

- Read neighborhood_scan JSONB + foot traffic + category mapping dict

- Populate PropertyMLInput dataclass from cached data

- If Ryan needs per-business foot traffic: run geospatial lookups from pckl.py for each business lat/lng

### Verify before moving on:

- neighborhood_scan JSONB is populated for all 7 properties

- JSONB includes avg_business_age_years per category (from NYC Open Data)

- Opportunity scores from cached data match scores from direct API calls

- get_ml_input() returns real data for a seeded property

- No SerpAPI calls are made for already-cached businesses

# Phase 3: ML Integration (Ryan's track)

Ryan works on this in parallel starting from Phase 0. His model takes the cached neighborhood data and predicts: survival probability per business category, estimated foot traffic capture rate, and estimated annual revenue. Ryan calls get_ml_input(property_id) and gets everything pre-populated — he does not query any external APIs. Oliver wires Ryan's predict() output into the recommendation endpoint and LLM prompt once both sides are ready.

## Ryan's inputs (via PropertyMLInput)

Every field below comes from the neighborhood_scan JSONB. Oliver populates it all during Phase 2.

| Field | Source (in JSONB) | Notes |
| --- | --- | --- |
| Category scan (counts, ratings) | Per-category objects | Including zero-count categories |
| Historical survival rate | survival_category + static dict | Many-to-one: GPlaces type → survival bucket |
| Business age (avg years open) | avg_business_age_years per category | From NYC Open Data. Null for zero-count categories. |
| Yelp pain points | complaint_rate, wait_rate | Restaurants only. Null for retail. |
| Foot traffic (property) | foot_traffic object | 6 time slots, numeric |
| Foot traffic (per-business) | businesses[].foot_traffic | Only if Ryan confirms needed |

## Ryan's outputs (via PropertyMLOutput)

| Field | Destination | Notes |
| --- | --- | --- |
| survival_probability (0–1) | recommendations table | Per category |
| estimated_capture_rate | recommendations table | Fraction of foot traffic converting |
| estimated_annual_revenue | recommendations.estimated_annual_revenue | Already exists in schema |

## 3A. Integration point

Once Ryan's predict() function works, wire it into the recommendation endpoint:

- After opportunity scoring, call predict(get_ml_input(property_id))

- Write CategoryPrediction results to recommendations table

- Include survival_probability and estimated_annual_revenue in the LLM prompt for final recommendation synthesis

### Verify:

- predict() returns plausible values for mock data

- predict() returns plausible values for real cached data

- recommendations table has estimated_annual_revenue populated

# Phase 4: Polish + Stretch Goals

Only after Phases 1–3 are working. These are nice-to-haves that improve the product but aren't needed for the demo.

## 4A. Ingestion endpoint (if time)

Internal-only FastAPI endpoint to add new properties to the DB. Replaces manual Supabase seeding. Accepts property metadata, triggers neighborhood scan + analysis backfill.

## 4B. Review + tweak equations (last)

- Restaurant: FullAPIPull.py calculate_hybrid_score() — factors demand_volume, quality_gap, friction from Yelp, density bonus, ghost town penalty

- Retail: RetailAPIPull.py calculate_hub_aware_opportunity() — factors reviews_per_loc, quality_gap squared, hub_bonus, pain_multiplier, saturation penalty

Do not touch these until everything else works. Changes can be tested instantly since scoring reads from cached data (no API calls).

## 4C. UI overhaul (lower priority)

Visual polish on the slide-over panel and map interface. Only cosmetic — no data flow changes.

## 4D. Video

Record after everything is working. Research format/requirements first.

# Parallel Timeline

| Time | Oliver | Ryan |
| --- | --- | --- |
| 0:00–0:30 | Phase 0: Send interface, gen mapping, ask questions | Receive interface, review mock data |
| 0:30–3:00 | Phase 1: MVP (FastAPI endpoint, UI, LLM prompt) | Build ML model against mock_ml_input() |
| 3:00–5:00 | Phase 2A–C: Schema, backfill scan, NYC Open Data biz age | Continue ML model, test with mock data |
| 5:00–7:00 | Phase 2D–E: Cache reads + wire get_ml_input() | Test predict() against real data from Oliver |
| 7:00–9:00 | Phase 3A: Integrate ML into recommendation endpoint | Debug + iterate on predictions |
| 9:00–11:00 | Phase 4: Polish (equations, ingestion, UI) | Polish model, edge cases |
| 11:00–12:00 | Video + final testing | Video + final testing |

# Key Decisions Log

| Decision | Choice | Rationale |
| --- | --- | --- |
| Cache location | neighborhood_scan JSONB on properties | Simplest — colocated, backfill already patches properties |
| Zero-count categories | Historical survival rate only | No bigger-radius search. Simpler, fewer API calls |
| Category mapping | Static Python dict, generated once | Fixed enum, won't change during hackathon |
| Business age source | NYC Open Data, fetched during scan (Phase 2C) | Free, no API key. Cached in JSONB so Ryan never queries it. |
| Yelp caching granularity | Keyed on top_place_id in JSONB | Cross-property dedup for overlapping radii |
| Restaurant vs retail scores | Separate ranked lists (different scales) | Restaurant uses Yelp; retail uses Google-only formula |
| Foot traffic storage | Numeric in JSONB (not text) | ML model needs numbers, text generated at read time |

# Interface Cross-Reference

Verification that every field in ml_interface.py PropertyMLInput is populated by Oliver's caching pipeline (Phase 2), so Ryan never needs to query external APIs.

| Interface field | Populated by | Phase |
| --- | --- | --- |
| PropertyMLInput.property_id | properties.id | 2E |
| PropertyMLInput.lat / lng | properties.latitude / longitude | 2E |
| PropertyMLInput.address | properties.address | 2E |
| PropertyMLInput.property_foot_traffic.* | pckl.py → neighborhood_scan JSONB foot_traffic | 2B |
| CategoryScan.category | Google Places category key | 2B |
| CategoryScan.survival_category | GPLACES_TO_SURVIVAL static dict | 2E |
| CategoryScan.historical_survival_rate | Survival dataset lookup via mapping | 2E |
| CategoryScan.count / avg_rating / top_rating / top_review_count | Google Places scan results | 2B |
| CategoryScan.complaint_rate / wait_rate | SerpAPI/Yelp (restaurants only) | 2B |
| CategoryScan.avg_business_age_years | NYC Open Data Socrata queries | 2C |
| NearbyBusiness.place_id / name / rating / review_count | Google Places raw objects | 2B |
| NearbyBusiness.lat / lng | Google Places (requires places.location in FieldMask) | 2B (if needed) |
| NearbyBusiness.business_age_years | NYC Open Data matched by address/name | 2C |
| NearbyBusiness.foot_traffic | pckl.py per-business geospatial lookup | 2B (if needed) |

Ryan depends on: Only get_ml_input(property_id). Every field above is pre-populated. The two "if needed" rows depend on Ryan's answers from Phase 0C. If not needed, those fields stay None.

# API Budget Reference

| API | Calls per property | Cost concern |
| --- | --- | --- |
| Google Places (Nearby Search) | ~65 (35 restaurant + 30 retail categories) | Low — within free tier for 7 properties |
| SerpAPI / Yelp | Up to 30 (2 per top-15 restaurant category) | HIGH — cache aggressively by top_place_id |
| NYC Open Data (Socrata) | 2–4 queries per property | Free, no key, no rate limit concerns |
| Anthropic (Claude) | 1 per recommendation request | Low — standard API usage |