BusiCity Implementation Plan

Updated 2026-03-29  •  Phase 0 complete, entering Phase 1

# System Overview

BusiCity has two parallel recommendation paths for each property:

Path A — LLM Recommendation Engine (Oliver): Takes text-formatted analysis strings from Supabase (restaurant_analysis, retail_analysis, foot_traffic_analysis), runs a two-step GPT-4o prompt chain (reasoning → scoring), and writes scored business type recommendations to the recommendations table. This is the V1 product path. Currently implemented and working.

Path B — ML Survivability Model (Ryan, in progress): Takes structured numeric data via PropertyMLInput, predicts survival probability, capture rate, and estimated revenue per business category. This is the V2 path that will either replace or augment the LLM recommendations. Not yet implemented.

Both paths consume the same underlying data (Google Places scans, Yelp enrichment, foot traffic), just in different formats. Oliver’s job is to populate both formats from the same pipeline runs.

# Current State — What Exists Today

## What works

- Three analysis libraries (teammate-built): RestaurantAnalysis, RetailAnalysis, FootTrafficAnalysis. Each takes lat/lng and returns a formatted text string.

- General-purpose backfill script that runs all three analyses for properties where the relevant column is NULL. Respects API budget.

- Analysis results cached as TEXT in properties table columns: restaurant_analysis, retail_analysis, foot_traffic_analysis.

- FastAPI endpoint that reads cached text analysis from the DB, runs LLM reasoning (GPT-4o two-step: reasoning → scoring), and writes results to the recommendations table.

- Next.js frontend with full-screen Google Maps, property pins, slide-over detail panel, placeholder recommendations component.

- ~7 seeded Manhattan properties with analysis columns populated.

## What does NOT exist yet

- neighborhood_scan JSONB column on properties (raw structured data for ML).

- Serialization of raw scan data as JSONB during pipeline runs.

- get_ml_input() reading from DB — currently returns hardcoded mock data.

- Ryan’s ML model (predict() is a stub that raises NotImplementedError).

- Integration between LLM recommendations and ML predictions.

# Architecture

Crexi (manual seed) → properties table (Supabase)

│

├── Neighborhood Scan Pipeline

│       ├── FullAPIPull.py  (restaurants, 200m, Google + Yelp)

│       ├── RetailAPIPull.py (retail, 1000m, Google only)

│       └── pckl.py         (foot traffic from NYC GeoJSON)

│

│   Currently writes:

│       restaurant_analysis   (TEXT for LLM)  ← EXISTS

│       retail_analysis        (TEXT for LLM)  ← EXISTS

│       foot_traffic_analysis  (TEXT for LLM)  ← EXISTS

│

│   Phase 1 adds:

│       neighborhood_scan      (JSONB for ML)  ← NEW

│

├── Path A: LLM Engine (engine.py)  ← EXISTS

│       reads TEXT columns → GPT-4o → recommendations table

│

└── Path B: ML Model (Ryan)  ← NOT YET BUILT

reads JSONB → get_ml_input() → predict()

→ PropertyMLOutput

# Phase 0: Codebase Cleanup — COMPLETE ✓

Resolved merge conflicts. Renamed Desire Analysis → Restaurant Analysis. Added Retail Analysis and Foot Traffic Analysis. Cleaned up .env management. Repurposed back-population script to be general-purpose across all three analysis types. Validated teammate’s core libraries. Analysis formulas untouched.

# Phase 1: JSONB Caching Layer for ML (Oliver) — IN PROGRESS

Goal: Add a neighborhood_scan JSONB column to properties and populate it with raw structured scan data during pipeline runs. This gives Ryan’s ML model a machine-readable data source without changing any analysis formulas or the existing text-based LLM path. Then implement get_ml_input() to read from that JSONB and return a PropertyMLInput.

Critical constraint: Do NOT change any analysis formulas, scoring equations, or the text output format of the existing analysis libraries. The only change is adding a JSONB write alongside the existing TEXT writes.

## Tasks

- Add neighborhood_scan JSONB column to properties table in Supabase

- After each scan run (FullAPIPull + RetailAPIPull + pckl), serialize raw scan data as JSONB and write alongside existing text analysis columns

- Apply GPLACE_TO_SURVIVAL mapping during serialization — each CategoryScan gets survival_category populated from the static dict

- Add lat/lng to Google Places FieldMask (currently not requested in scrape_area)

- Preserve raw place objects in scrape_area() before scoring discards them

- Parse zip_code from Google Places formattedAddress for each NearbyBusiness

- Run pckl.py spatial lookup for each NearbyBusiness lat/lng to populate per-business foot_traffic

- Implement get_ml_input() to read from neighborhood_scan JSONB and deserialize into PropertyMLInput

- Verify mock_ml_input() still works for Ryan to develop against while JSONB pipeline is being built

## Data Flow

scrape_area() returns (results_dict, total_found)

→ for each category in results_dict:

build CategoryScan(

category=cat,

survival_category=GPLACE_TO_SURVIVAL[cat],

historical_survival_rate=SURVIVAL_RATES[survival_cat],

count=d['count'],

avg_rating=d['avg_rating'],

top_rating=d['top_rating'],

top_review_count=d['top_review_count'],

complaint_rate=...  # Yelp (restaurants only)

wait_rate=...       # Yelp (restaurants only)

businesses=[NearbyBusiness(...) for each place]

)

→ for each NearbyBusiness with lat/lng:

run pckl.py lookup → populate foot_traffic

→ serialize list of CategoryScan as JSONB

→ write to properties.neighborhood_scan

Existing text writes to restaurant_analysis / retail_analysis /

foot_traffic_analysis remain UNCHANGED.

## What stays None/null until later phases

business_age_years and avg_business_age_years (these require NYC Open Data matching in Phase 2).

# Phase 2: NYC Open Data — Business Age (Oliver)

Goal: Populate business_age_years on NearbyBusiness and avg_business_age_years on CategoryScan.

## Data Sources (free, no API key)

- DOHMH Restaurant Inspections — data.cityofnewyork.us dataset 43nn-pn8j. Earliest inspection date approximates opening date.

- DCWP Licenses — data.cityofnewyork.us dataset w7w3-xahh. License issue date approximates opening date for retail/service.

## Matching Strategy

Fuzzy-match on (business name, address/zip) between Google Places results and NYC Open Data records. Use thefuzz with ~85 threshold for name, exact match on zip.

## What Gets Written

Each matched NearbyBusiness gets business_age_years = (today - earliest_record_date).days / 365.25. Each CategoryScan gets avg_business_age_years = mean of non-null business ages.

# Phase 3: Historical Survival Rate (Oliver + Ryan)

Goal: Replace hardcoded historical_survival_rate values with real data from BLS Business Employment Dynamics / Census data by NAICS code. Ryan can later replace with learned rates from his model.

# Shared Interface: ml_interface.py

This is the complete data contract between Oliver’s pipeline and Ryan’s ML model. The coding agent must understand these dataclasses to correctly serialize the JSONB. The file lives in the backend and is imported by both workstreams.

"""

ml_interface.py

───────────────

Data contract between the neighborhood scan pipeline (Oliver)

and the ML survivability/revenue model (Ryan).

Oliver provides: get_ml_input(property_id) → PropertyMLInput

Ryan provides:   predict(PropertyMLInput) → PropertyMLOutput

Nothing here hits an API. Oliver's caching layer populates the DB;

this module reads from it and shapes the data.

Data sources:

- Google Places API → category counts, ratings, reviews

- SerpAPI/Yelp     → complaint_rate, wait_rate (restaurants only)

- NYC Open Data    → business age (DOHMH inspections for restaurants,

DCWP licenses for retail). Free, no API key.

- pckl.py          → foot traffic from NYC pedestrian network GeoJSON

"""

from __future__ import annotations

from dataclasses import dataclass, field

from typing import Optional

# ── What Oliver gives the ML model ────────────────────────────────────────────

@dataclass

class FootTraffic:

"""Pedestrian counts at a single point (property or nearby business)."""

weekday_am: Optional[int] = None   # 8-9 AM

weekday_mid: Optional[int] = None  # 12:30-1:30 PM

weekday_pm: Optional[int] = None   # 5-6 PM

weekend_am: Optional[int] = None

weekend_mid: Optional[int] = None

weekend_pm: Optional[int] = None

dist_meters: Optional[float] = None  # distance to nearest sidewalk segment

@dataclass

class NearbyBusiness:

"""A single existing business found near the property."""

place_id: str

name: str

category: str                                  # Google Places type

survival_category: Optional[str] = None        # mapped historical bucket, e.g. "full_service_restaurant"

address: Optional[str] = None                  # from Google Places formattedAddress

zip_code: Optional[str] = None                 # parsed from address

rating: Optional[float] = None

review_count: int = 0

lat: Optional[float] = None

lng: Optional[float] = None

business_age_years: Optional[float] = None     # from NYC Open Data (Phase 2)

foot_traffic: Optional[FootTraffic] = None     # per-business traffic from pckl.py

@dataclass

class CategoryScan:

"""

Everything we know about ONE Google Places category in the property's radius.

count == 0 means this category has no nearby competitors.

"""

category: str                        # Google Places type, e.g. "italian_restaurant"

survival_category: str               # mapped historical bucket, e.g. "full_service_restaurant"

count: int = 0                       # how many exist nearby

avg_rating: Optional[float] = None

top_rating: Optional[float] = None

top_review_count: int = 0

businesses: list[NearbyBusiness] = field(default_factory=list)

# Yelp enrichment (restaurants only, None for retail)

complaint_rate: Optional[float] = None

wait_rate: Optional[float] = None

# Business age (from NYC Open Data, None for zero-count categories)

avg_business_age_years: Optional[float] = None

# Historical survival rate — static BLS/Census lookup or Ryan's model

historical_survival_rate: Optional[float] = None

@dataclass

class PropertyMLInput:

"""

Complete input package for the ML model for ONE property.

Contains the property's foot traffic + every category scan.

"""

property_id: str

lat: float

lng: float

address: str

# foot traffic at the property itself

property_foot_traffic: FootTraffic

# one entry per category (including zeros)

categories: list[CategoryScan]

# ── What the ML model returns ─────────────────────────────────────────────────

@dataclass

class CategoryPrediction:

"""ML output for a single business category at this property."""

category: str                         # Google Places type

survival_probability: float           # 0-1

estimated_capture_rate: float         # fraction of foot traffic that converts

estimated_annual_revenue: float       # dollars

@dataclass

class PropertyMLOutput:

"""Full ML output for one property."""

property_id: str

predictions: list[CategoryPrediction]

# ── Stub loader (Oliver replaces internals, signature stays fixed) ────────────

def get_ml_input(property_id: str) -> PropertyMLInput:

"""

Oliver implements this. Reads from neighborhood_scan JSONB + foot traffic.

Ryan calls this and doesn't care how it's sourced.

Currently returns mock data. Oliver will swap internals to read from DB;

the signature and return type stay the same.

"""

return mock_ml_input()

def mock_ml_input() -> PropertyMLInput:

"""

Hardcoded example so Ryan can develop against real-shaped data.

Represents a property near Chinatown/NoLiTa.

"""

return PropertyMLInput(

property_id="test-property-001",

lat=40.7258,

lng=-73.9932,

address="123 Mott St, New York, NY 10013",

property_foot_traffic=FootTraffic(

weekday_am=1200,

weekday_mid=3400,

weekday_pm=2800,

weekend_am=900,

weekend_mid=4100,

weekend_pm=3500,

dist_meters=4.2,

),

categories=[

# ── Restaurant with competitors + Yelp enrichment ─────────

CategoryScan(

category="italian_restaurant",

survival_category="full_service_restaurant",

historical_survival_rate=0.58,

count=5,

avg_rating=3.9,

top_rating=4.3,

top_review_count=230,

complaint_rate=0.12,

wait_rate=0.08,

avg_business_age_years=8.3,

businesses=[

NearbyBusiness(

place_id="ChIJ_example1",

name="Lombardi's Pizza",

category="italian_restaurant",

survival_category="full_service_restaurant",

address="32 Spring St, New York, NY 10012",

zip_code="10012",

rating=4.3,

review_count=230,

lat=40.7256,

lng=-73.9955,

business_age_years=12.5,

foot_traffic=FootTraffic(

weekday_am=950,

weekday_mid=2800,

weekday_pm=2200,

weekend_am=700,

weekend_mid=3400,

weekend_pm=2900,

dist_meters=8.1,

),

),

],

),

# ── Dense restaurant category ─────────────────────────────

CategoryScan(

category="chinese_restaurant",

survival_category="full_service_restaurant",

historical_survival_rate=0.58,

count=18,

avg_rating=3.7,

top_rating=4.5,

top_review_count=890,

complaint_rate=0.22,

wait_rate=0.15,

avg_business_age_years=11.2,

businesses=[],  # omitted for brevity, would have 18 entries

),

# ── Gap category (zero nearby) ────────────────────────────

CategoryScan(

category="acai_shop",

survival_category="juice_smoothie_bar",

historical_survival_rate=0.42,

count=0,

businesses=[],

),

# ── Retail category (no Yelp data) ────────────────────────

CategoryScan(

category="grocery_store",

survival_category="grocery_store",

historical_survival_rate=0.72,

count=3,

avg_rating=4.1,

top_rating=4.4,

top_review_count=540,

avg_business_age_years=6.7,

businesses=[],

),

],

)

# ── Ryan's entry point (he implements this) ───────────────────────────────────

def predict(ml_input: PropertyMLInput) -> PropertyMLOutput:

"""

Ryan implements this. Takes the full property context,

returns survivability + revenue predictions per category.

"""

raise NotImplementedError("Ryan is building this")

# Field Summary

| Dataclass | Field | Source | Phase | Status |
| --- | --- | --- | --- | --- |
| FootTraffic | weekday_am/mid/pm, weekend_* | pckl.py | 1 | ✅ |
| FootTraffic | dist_meters | pckl.py | 1 | ✅ |
| NearbyBusiness | place_id, name, category, rating, review_count | Google Places API | 1 | ✅ |
| NearbyBusiness | lat, lng | Google Places API | 1 | 🔧 |
| NearbyBusiness | address (Optional) | Google Places formattedAddress | 1 | ✅ |
| NearbyBusiness | zip_code (Optional) | Parsed from address | 1 | 🔧 |
| NearbyBusiness | survival_category (Optional) | GPLACE_TO_SURVIVAL dict | 1 | 🔧 |
| NearbyBusiness | foot_traffic (Optional) | pckl.py per-business | 1 | 🔧 |
| NearbyBusiness | business_age_years (Optional) | NYC Open Data | 2 | ❌ |
| CategoryScan | category, count, avg_rating, top_rating, top_review_count | Google Places API | 1 | ✅ |
| CategoryScan | survival_category | GPLACE_TO_SURVIVAL dict | 1 | 🔧 |
| CategoryScan | complaint_rate, wait_rate | SerpAPI/Yelp | 1 | ✅ |
| CategoryScan | historical_survival_rate (Optional) | BLS/Census static lookup | 3 | 🔧 |
| CategoryScan | avg_business_age_years (Optional) | NYC Open Data aggregate | 2 | ❌ |
| PropertyMLInput | property_id, lat, lng, address | Supabase properties table | 1 | ✅ |
| PropertyMLInput | property_foot_traffic | pckl.py | 1 | ✅ |
| PropertyMLInput | categories | Assembled from scan pipeline | 1 | 🔧 |

Status key: ✅ Data source exists and is wired  •  🔧 Data source exists, needs wiring  •  ❌ Not built yet

# Database Schema: properties table

The coding agent must read this schema. The neighborhood_scan column does not exist yet — adding it is the first Phase 1 task.

create table public.properties (

id uuid not null default gen_random_uuid(),

crexi_id text null,

crexi_url text null,

address text not null,

city text not null default 'New York'::text,

zip_code text null,

latitude double precision null,

longitude double precision null,

square_footage integer null,

asking_rent_per_sqft numeric(8, 2) null,

description text null default 'active'::text,

created_at timestamptz not null default now(),

updated_at timestamptz not null default now(),

restaurant_analysis text null,

restaurant_analyzed_at timestamptz null,

state_code text not null default 'NY'::text,

retail_analysis text null,

retail_analyzed_at timestamptz null,

foot_traffic_analysis text null,

foot_traffic_analyzed_at timestamptz null,

-- Phase 1 adds:

-- neighborhood_scan jsonb null,

constraint properties_pkey primary key (id),

constraint properties_crexi_id_key unique (crexi_id)

);

# Category Mapping: GPLACE_TO_SURVIVABILITY_CATEGORY

This static dict maps every Google Places category to a historical survivability bucket. Used during JSONB serialization to populate survival_category on CategoryScan and NearbyBusiness.

GPLACE_TO_SURVIVABILITY_CATEGORY = {

# --- Food & Drink (35) → Accommodation and food services ---

"acai_shop": "accommodation_and_food_services",

"american_restaurant": "accommodation_and_food_services",

"asian_fusion_restaurant": "accommodation_and_food_services",

"asian_restaurant": "accommodation_and_food_services",

"bagel_shop": "accommodation_and_food_services",

"bakery": "accommodation_and_food_services",

"bar": "accommodation_and_food_services",

"barbecue_restaurant": "accommodation_and_food_services",

"bistro": "accommodation_and_food_services",

"breakfast_restaurant": "accommodation_and_food_services",

"brewery": "accommodation_and_food_services",

"british_restaurant": "accommodation_and_food_services",

"brunch_restaurant": "accommodation_and_food_services",

"burger_restaurant": "accommodation_and_food_services",

"cafe": "accommodation_and_food_services",

"chicken_wings_restaurant": "accommodation_and_food_services",

"chinese_restaurant": "accommodation_and_food_services",

"coffee_shop": "accommodation_and_food_services",

"cocktail_bar": "accommodation_and_food_services",

"dessert_shop": "accommodation_and_food_services",

"diner": "accommodation_and_food_services",

"french_restaurant": "accommodation_and_food_services",

"greek_restaurant": "accommodation_and_food_services",

"indian_restaurant": "accommodation_and_food_services",

"italian_restaurant": "accommodation_and_food_services",

"japanese_restaurant": "accommodation_and_food_services",

"mexican_restaurant": "accommodation_and_food_services",

"pizza_restaurant": "accommodation_and_food_services",

"seafood_restaurant": "accommodation_and_food_services",

"steak_house": "accommodation_and_food_services",

"sushi_restaurant": "accommodation_and_food_services",

"thai_restaurant": "accommodation_and_food_services",

"vegan_restaurant": "accommodation_and_food_services",

"vietnamese_restaurant": "accommodation_and_food_services",

"wine_bar": "accommodation_and_food_services",

# --- Medical/Clinical → Health care and social assistance ---

"chiropractor": "health_care_and_social_assistance",

"dental_clinic": "health_care_and_social_assistance",

"dentist": "health_care_and_social_assistance",

"doctor": "health_care_and_social_assistance",

"drugstore": "retail_trade",

"hospital": "health_care_and_social_assistance",

"physiotherapist": "health_care_and_social_assistance",

# --- Personal care / Wellness → Other services ---

"massage": "other_services",

"sauna": "other_services",

"skin_care_clinic": "other_services",

"spa": "other_services",

"tanning_studio": "other_services",

"wellness_center": "other_services",

"yoga_studio": "arts_entertainment_and_recreation",

# --- Lodging → Accommodation and food services ---

"hotel": "accommodation_and_food_services",

"motel": "accommodation_and_food_services",

# --- Real estate ---

"apartment_building": "real_estate_and_rental_and_leasing",

# --- Personal grooming → Other services ---

"barber_shop": "other_services",

"beauty_salon": "other_services",

# --- Retail → Retail trade ---

"clothing_store": "retail_trade",

"department_store": "retail_trade",

"electronics_store": "retail_trade",

"furniture_store": "retail_trade",

"grocery_store": "retail_trade",

"jewelry_store": "retail_trade",

"pet_store": "retail_trade",

"shopping_mall": "retail_trade",

"supermarket": "retail_trade",

"gift_shop": "retail_trade",

"book_store": "retail_trade",

}

# Out of Scope (explicitly deferred)

- Changing any analysis formulas, scoring equations, or text output formats

- Retry logic, caching, or async calls for the LLM engine

- Prompt versioning beyond git-diffable .txt files

- Multi-city support (NYC only for now)

- Real-time scan updates (batch backfill only)

- Integration between LLM recommendations and ML predictions (V2 decision: merge or replace?)